ORCA

Kubernetes Observability & Reactive Causal Automation

Integration Rules & Team Playbook

Version 2.0  ·  Sprint 3 Edition  ·  2026

👷 Member A    ⚙️ Member B    🎨 Member C    🧠 You (Integration Lead)

# 1.  Purpose & Scope

This document is the single source of truth for how the four ORCA vibe-coders coordinate to deliver a production-ready Kubernetes observability platform. It combines a contract-first development methodology with a clear sprint roadmap, ownership model, explicit dos/don'ts, agreed tooling, integration contracts, and release discipline.

The rules apply to ALL pull requests, local dev sessions, and demo preparations from Sprint 3 onwards. When in doubt, defer to this document before asking teammates.

# 2.  Sprint Roadmap

| Sprint | Focus | Owner(s) | Status |
| --- | --- | --- | --- |
| Sprint 1 | K8s cluster, Prometheus, Fluent Bit, Redis, eBPF DaemonSet, dashboard skeleton | A | ✅ Done |
| Sprint 2 | CPU & Memory agents, Neo4j ingestion, Dependency Correlator baseline | B + A | ✅ Done |
| Sprint 3 | Storage & Log/IO agents, NLP/LLM integration, Dashboard polish | B + C + You | 🔄 Active |
| Sprint 4 | Security/RBAC hardening, CI/CD polish, full demo runbook | All | ⏳ Upcoming |

# 3.  Team Roles & Responsibilities

Each member owns a distinct layer of the ORCA stack. Ownership means you are the final decision-maker on that layer and the first responder to its bugs.

| 👷 Member A — Infrastructure & Platform Lead |  |
| --- | --- |
| Primary Ownership | - Single-node Kubernetes cluster (MicroK8s / K3s) configuration and lifecycle - Prometheus, node-exporter, kube-state-metrics deployment and scrape config - Fluent Bit DaemonSet and ConfigMap - eBPF DaemonSet (ebpf_tcp_connect.py) and netflow production to Redis Streams - Neo4j StatefulSet, schema DDL (neo4j_schema.cypher), and index management - RBAC manifests (ServiceAccounts, ClusterRoles, RoleBindings) for all components - Namespace orca creation, resource quota, and LimitRange policies |
| Sprint 3 Tasks | - Verify Neo4j CALLS edges are populated with current test workloads - Provide stable bolt://orca-neo4j:7687 endpoint — no breaking schema changes without 24h notice - Support Member B debugging eBPF → Redis → Correlator netflow path - Prepare MicroK8s snapshot for Sprint 4 demo cluster restore |
| Key Deliverables | - K8s manifests in k8s/ with all images pinned to explicit tags - RBAC definitions in rbac/ with README - Working microk8s snapshot for demo cluster restore |

| ⚙️ Member B — Backend, Agents & Correlator Lead |  |
| --- | --- |
| Primary Ownership | - All four AI agents: CPU, Memory, Storage, and Log/IO agents (asyncio microservices) - Redis Streams producer/consumer architecture and consumer group management - Dependency Correlator (anomaly temporal join, confidence scoring, Neo4j writes) - FastAPI backend: REST endpoints (/incidents/latest, /ingest/logs, /nlp/explain) and WebSocket (/ws/incidents) - Incident JSON schema (incident.schema.json) — sole maintainer in Sprint 3 - Log ingest route: Fluent Bit HTTP output → /ingest/logs → logs:{ns}:{pod} Redis stream |
| Sprint 3 Tasks | - Complete Storage Agent (PVC fill-rate tracking, latency percentile anomalies) - Complete Log/IO Agent (TF-IDF + DBSCAN novel error detection via scikit-learn) - Expose POST /nlp/explain accepting { incident_id } returning LangChain output - Ensure WebSocket /ws/incidents pushes all severity levels (info, warning, critical) - Write integration tests for correlator confidence scoring with synthetic anomalies |
| Key Deliverables | - FastAPI service with all REST + WebSocket routes - Four agent microservices, each as a standalone asyncio Deployment - incident.schema.json v1.0 with changelog - Integration test suite: tests/integration/ |

| 🎨 Member C — Frontend & UX Lead |  |
| --- | --- |
| Primary Ownership | - React + TypeScript application (frontend/src/) - D3 graph visualization: Pod node/link rendering from FastAPI graph data - IncidentList, IncidentTimeline, GraphView, and IncidentDetailPanel components - useIncidentStream.ts WebSocket hook and all frontend data-fetching hooks - Global CSS design token file (tokens.css) — single source of truth for the light theme - NLP chat panel UI inside IncidentDetailPanel - Responsive layout and accessibility (WCAG AA minimum) |
| Sprint 3 Tasks | - Polish IncidentTimeline with severity colour bands and confidence score indicator - Implement NLP chat panel: text input → POST /nlp/explain → render summary/cause/recs - Add GraphView edge labels showing protocol and last-seen timestamp - Replace all hardcoded colours with CSS variables from tokens.css - Add loading skeletons for all async data views |
| Key Deliverables | - @org/ui-components versioned package (npm or internal registry) - tokens.css — design token source file (CSS variables) - Storybook build: storybook-static/ deployed on every merge to main |

| 🧠 You — NLP, LLM & Integration Lead |  |
| --- | --- |
| Primary Ownership | - LangChain pipeline (services/nlp/chain.py): prompt → Ollama → output parsing - System and user prompt templates (services/nlp/prompts.py) with anti-hallucination rules - Ollama + Mistral 7B setup, /health/llm endpoint, and fallback model logic - End-to-end integration testing across all four layers - CI/CD GitHub Actions workflow (.github/workflows/orca-ci.yml) - Demo runbook: 5-minute and 15–30 minute walkthroughs - Documentation: README, architecture diagrams, this Integration Rules document |
| Sprint 3 Tasks | - Finalize LangChain chain with strict context-only prompt contract (no hallucination) - Implement fallback to templated response when Ollama is offline or memory-pressured - Smoke-test full pipeline: inject CPU spike → incident in Redis → NLP explanation in dashboard - Coordinate Sprint 3 integration merge: resolve cross-layer interface mismatches - Draft Sprint 4 RBAC and CI/CD hardening task list |
| Key Deliverables | - .github/workflows/orca-ci.yml — CI/CD pipeline - tests/integration/ — full cross-layer integration test suite - Demo runbook with step-by-step instructions for 5- and 30-minute walkthroughs |

# 4.  Dos & Don'ts per Member

## 4.1  Member A — Infrastructure Lead

| ✅ DO | ❌ DON'T |
| --- | --- |
| ✅ Pin all K8s manifests to explicit image tags (e.g., redis:7-alpine) | ❌ Use latest tag on any production image |
| ✅ Use kubectl apply -f, never kubectl edit in production namespace | ❌ Modify the orca namespace resource quotas without team alignment |
| ✅ Announce Neo4j schema changes 24h in advance in team chat | ❌ Expose Neo4j Bolt or HTTP ports via NodePort externally |
| ✅ Keep eBPF DaemonSet privileged: true — required for bcc | ❌ Alter incident.schema.json — that belongs to Member B |
| ✅ Document every new RBAC ClusterRole/Role in rbac/ README | ❌ Delete Redis streams manually — use XTRIM via code only |
| ✅ Test eBPF netflows locally with redis-cli XREAD before pushing | ❌ Add host-network containers beyond eBPF and node-exporter |
| ✅ Maintain a working microk8s snapshot for demo cluster restore | ❌ Commit kubeconfig or cluster credentials to the repo |

## 4.2  Member B — Backend & Agents Lead

| ✅ DO | ❌ DON'T |
| --- | --- |
| ✅ Use redis.asyncio (redis-py ≥4.6) for all Redis operations | ❌ Use synchronous redis-py — always use redis.asyncio |
| ✅ Always use consumer groups (XGROUP/XREADGROUP) for agent streams | ❌ Write to anomalies:* streams from FastAPI — agents only |
| ✅ Call XACK after successfully processing each message | ❌ Change Redis stream key naming convention without updating §6 |
| ✅ Validate all output against incident.schema.json before publishing | ❌ Import scikit-learn in CPU or Memory agents — keep them lightweight |
| ✅ Emit orca_agent_events_total Prometheus counter from every agent | ❌ Call Neo4j from agents — only the Correlator queries Neo4j |
| ✅ Cap all Redis streams with MAXLEN 1000 on every XADD | ❌ Raise HTTP 500 from /nlp/explain — always return a fallback body |
| ✅ Keep each agent as a single asyncio file — no shared state across agents | ❌ Use blocking I/O inside asyncio coroutines |
| ✅ Use Python 3.11 and type hints on all public functions | ❌ Hardcode namespace names — always read from env vars |

## 4.3  Member C — Frontend Lead

| ✅ DO | ❌ DON'T |
| --- | --- |
| ✅ Use only CSS variables from tokens.css — never raw hex or rgb() inline | ❌ Hardcode any colour, shadow, or font values outside tokens.css |
| ✅ Use React 18 functional components with hooks — no class components | ❌ Call /nlp/explain on mount — only on user chat submission |
| ✅ Type all props with TypeScript interfaces (no any) | ❌ Render raw HTML from NLP responses without DOMPurify sanitization |
| ✅ Use the useIncidentStream hook for all WebSocket incident data | ❌ Use any dark background on the main dashboard panels |
| ✅ Show a loading skeleton while async data is in flight | ❌ Mutate D3 DOM nodes directly inside React render cycles |
| ✅ Keep D3 code inside dedicated hooks or utility files, not in JSX | ❌ Call the Neo4j Bolt API from the frontend — use FastAPI REST only |
| ✅ Test colour contrast — minimum WCAG AA (4.5:1) | ❌ Bundle Ollama or LangChain — NLP stays server-side |
| ✅ Sanitize all LLM/NLP text output with DOMPurify before DOM insertion | ❌ Ignore accessibility warnings from axe-core or Lighthouse |

## 4.4  You — NLP & Integration Lead

| ✅ DO | ❌ DON'T |
| --- | --- |
| ✅ Use LangChain ≥0.2 with a strict context-only PromptTemplate | ❌ Let the LLM see data outside the incident JSON context packet |
| ✅ Always validate incident_id exists in Redis before calling Ollama | ❌ Use gpt-* or cloud LLM endpoints — local Ollama only |
| ✅ Implement /health/llm returning { status, model, available: bool } | ❌ Commit .env files — use Kubernetes Secrets only |
| ✅ Return the templated fallback response if Ollama is unreachable | ❌ Skip integration tests to save time before a demo |
| ✅ Write at least one integration test per cross-layer data path | ❌ Merge a PR if the CI workflow is red |
| ✅ Run the full 5-minute demo dry-run before each sprint review | ❌ Change the prompt contract without notifying Member B |
| ✅ Keep all GitHub Actions steps idempotent and < 10 min total | ❌ Allow Ollama to listen on 0.0.0.0 — bind to 127.0.0.1 only |
| ✅ Review and approve all PRs that touch more than one layer | ❌ Add [skip ci] to commits without team agreement |

# 5.  Tools & Versions

## 5.1  Platform & Infrastructure (Member A)

| Tool / Library | Version | Purpose |
| --- | --- | --- |
| MicroK8s / K3s | 1.28.x | Single-node Kubernetes cluster |
| Prometheus | v2.51+ | Metrics scraping and storage |
| node-exporter | v1.7.0 | Host-level metrics DaemonSet |
| kube-state-metrics | v2.11 | K8s object state metrics |
| Fluent Bit | v2.2 | Container log forwarding DaemonSet |
| Redis | 7-alpine | Stream bus (via redis:7-alpine image) |
| Neo4j | 5.19-community | Pod dependency graph database |
| bcc / libbpf | Host kernel match | eBPF TCP connect tracing |
| kubectl | ≥1.28 | Cluster management CLI |
| Helm (optional) | v3.14+ | Chart-based deployments |

## 5.2  Backend, Agents & Correlator (Member B)

| Tool / Library | Version | Purpose |
| --- | --- | --- |
| Python | 3.11.x | All agent and backend services |
| FastAPI | 0.111+ | Async REST + WebSocket backend |
| Uvicorn | 0.29+ | ASGI server for FastAPI |
| redis-py (asyncio) | ≥4.6 | Redis Streams producer/consumer |
| neo4j (Python driver) | 5.x | Cypher queries from correlator |
| scikit-learn | 1.4+ | TF-IDF + DBSCAN for Log/IO agent |
| numpy | 1.26+ | Regression in Memory agent |
| httpx | 0.27+ | Async HTTP for Prometheus bridge |
| pytest | 8.x | Unit + integration test runner |

## 5.3  Frontend (Member C)

| Tool / Library | Version | Purpose |
| --- | --- | --- |
| Node.js | 20 LTS (20.x) | JS runtime for build tooling |
| React | 18.x | UI component framework |
| TypeScript | 5.x | Static typing — strict mode enabled |
| Vite | 5.x | Frontend build tool and dev server |
| D3.js | 7.x | Force-directed graph and timeline |
| Tailwind CSS | 3.x | Utility-first styling |
| DOMPurify | 3.x | Sanitize NLP HTML output |
| Vitest | 1.x | Frontend unit test runner |
| ESLint + Prettier | Latest | Code style enforcement (zero warnings in CI) |

## 5.4  NLP & Integration (You)

| Tool / Library | Version | Purpose |
| --- | --- | --- |
| Python | 3.11.x | LangChain + orchestration scripts |
| LangChain | ≥0.2 | LLM pipeline (prompt → Ollama → parse) |
| Ollama | Latest stable | Local LLM runtime |
| Mistral 7B | mistral (tag) | Primary local LLM model |
| Llama 2 7B | llama2:7b | Fallback if Mistral OOM |
| GitHub Actions | ubuntu-latest | CI/CD pipeline runner |
| Docker | 26.x | Container image builds |
| pytest | 8.x | Integration test suite |

# 6.  Interface Contracts

Every cross-boundary data flow has a contract. No member may change the producer side of a contract without first updating this table and notifying the consumer owner with at least 24 hours notice for non-breaking changes, 48 hours for breaking changes.

| Producer | Consumer | Channel / Key | Contract / Schema |
| --- | --- | --- | --- |
| Prometheus Bridge (B) | CPU/Mem/Storage Agents (B) | metrics:{ns}:{pod}:{type} | JSON: timestamp, namespace, pod, value |
| Fluent Bit / FastAPI (B) | Log/IO Agent (B) | logs:{ns}:{pod}:{container} | JSON: @timestamp, log, kubernetes.* |
| eBPF DaemonSet (A) | Dependency Correlator (B) | netflows:{ns}:{pod} | JSON: src_ip, dst_ip, src_port, dst_port |
| AI Agents (B) | Dependency Correlator (B) | anomalies:{type} | incident.schema.json |
| Dependency Correlator (B) | FastAPI Backend (B) | incidents:{severity} | incident.schema.json v1.0 |
| FastAPI REST (B) | React Dashboard (C) | GET /incidents/latest | Array<IncidentObject> |
| FastAPI WebSocket (B) | React Dashboard (C) | ws://.../ws/incidents | Streaming IncidentObject JSON |
| FastAPI NLP endpoint (B) | NLP Chat Panel (C) | POST /nlp/explain | { incident_id } → { summary, cause, recs } |
| Neo4j Graph DB (A/B) | FastAPI + Dashboard (B/C) | Bolt 7687 / REST 7474 | Cypher: Pod nodes + CALLS edges |

## 6.1  Schema Version Policy

- incident.schema.json is owned by Member B and versioned with a $id URL bump (e.g. /v2/).

- Any field addition (non-breaking) requires a PR comment tagged #schema-change.

- Any field removal or rename is a breaking change — requires 48h notice to C and You before merge.

- Frontend (C) and NLP layer (You) must always handle optional fields gracefully.

# 7.  Architecture & Modularity Rules

## 7.1  The One-Direction Rule

Data flows in one direction only:

Collection  →  Redis  →  Agents  →  Correlator  →  FastAPI  →  Frontend

No layer may call a layer above it. The only exceptions are: Member A's Neo4j, which FastAPI may read, and Ollama, which the NLP endpoint calls internally.

## 7.2  Module Boundaries

- Each AI agent is a standalone asyncio process with its own Kubernetes Deployment. Agents must not import from each other.

- The Correlator is the only service that writes to incidents:* streams. Agents write only to anomalies:*.

- FastAPI is the only service that serves HTTP to the frontend. The frontend never connects to Redis, Neo4j, or Ollama directly.

- The NLP chain (chain.py) is imported by FastAPI as a module — it is not a separate microservice. Keep it stateless.

## 7.3  Environment Variables Contract

| Variable | Format / Example | Used By |
| --- | --- | --- |
| REDIS_URL | redis://orca-redis.orca.svc.cluster.local:6379/0 | All agents + FastAPI |
| NEO4J_URI | bolt://orca-neo4j.orca.svc.cluster.local:7687 | FastAPI + Correlator |
| NEO4J_USER / NEO4J_PASSWORD | Kubernetes Secret neo4j-auth | FastAPI + Correlator |
| OLLAMA_HOST | http://ollama.orca.svc.cluster.local:11434 | FastAPI (NLP endpoint) |
| VITE_API_BASE_URL | http://localhost:8080 (local dev) | React frontend |

# 8.  UI Design Rules — Light Theme

ORCA's dashboard must feel like a professional SRE tool: clean, information-dense, and non-alarming at rest. A strict light theme is enforced at all times. No dark panels on the main layout.

## 8.1  Design Tokens (owned by Member C)

| Token | Value | Usage | Owner |
| --- | --- | --- | --- |
| --color-bg | #F8FAFC | App & panel background | C |
| --color-surface | #FFFFFF | Cards, modals, table rows | C |
| --color-border | #E2E8F0 | All dividers and strokes | C |
| --color-primary | #0E7490 (Teal) | Buttons, active nav, links | C |
| --color-critical | #DC2626 (Red) | Critical incident badges | C |
| --color-warning | #D97706 (Amber) | Warning incident badges | C |
| --color-info | #2563EB (Blue) | Info incident badges | C |
| --color-text-high | #0F172A | Primary text, headings | C |
| --color-text-medium | #475569 | Secondary text, descriptions | C |
| --color-text-low | #94A3B8 | Placeholder, disabled states | C |
| --font-sans | Inter, system-ui | All UI text | C |
| --font-mono | JetBrains Mono | Code, stream keys, IDs | C |
| --shadow-card | 0 1px 4px rgba(0,0,0,.08) | Elevated cards | C |

## 8.2  Component Rules

- Background: App background is --color-bg (#F8FAFC). All panels, cards, and sidebars use --color-surface (#FFFFFF).

- Severity colours (critical/warning/info) are ONLY used for incident badge pills and graph node rings — not for backgrounds of entire rows.

- Typography: All text uses Inter. Code/IDs use JetBrains Mono. Minimum body size is 14px. Heading hierarchy must be maintained (H1 > H2 > H3).

- Spacing: Use 4px base grid (0.25rem increments). Minimum touch target is 44x44px.

- Icons: Use Lucide React exclusively. No mixing of icon sets.

- Animations: Transitions max 200ms. No infinite animations outside loading skeletons.

- Accessibility: All text must meet WCAG AA contrast minimum (4.5:1). Run axe-core in CI on every component.

## 8.3  NLP Chat Panel

- Render Incident Summary, Likely Cause, and Actionable Recommendations as distinct labelled sections.

- Sanitize all LLM text output with DOMPurify before inserting into DOM.

- Show a typing indicator (animated dots) while POST /nlp/explain is in flight.

- If the backend returns { available: false } from /health/llm, show a banner: 'AI analysis unavailable — LLM offline. Showing rule-based summary.'

- Never call /nlp/explain on component mount — only trigger on explicit user chat submission.

# 9.  Git & PR Workflow

## 9.1  Branching Model

Trunk-based development with short-lived feature branches. main is always deployable. No force pushes to main. Use rebase + squash merge only.

## 9.2  Branch Naming

| Type | Pattern | Example |
| --- | --- | --- |
| Feature | feat/<member>/<short-desc> | feat/C/nlp-chat-panel |
| Bugfix | fix/<member>/<short-desc> | fix/B/null-incident-schema |
| Hotfix | hotfix/<ticket>-<short-desc> | hotfix/ORCA-789-security-patch |
| API Change | api/<member>/<short-desc> | api/B/add-pagination |
| Infra | infra/<member>/<short-desc> | infra/A/neo4j-schema-v2 |

## 9.3  Commit Message Format

Conventional Commits enforced via commitlint:

type(scope): short summary under 72 chars

Types: feat, fix, docs, style, refactor, test, chore, api, infra

## 9.4  Merge Policies

| Scenario | Required Approvals | CI Gate | Notes |
| --- | --- | --- | --- |
| General PR | 2 approvals | All green | Any 2 team members |
| Backend / API change | 2 (must include B or You) | All green + contract tests pass | Schema change notice required |
| UI / Component change | 2 (must include C or You) | All green + axe-core pass | Visual regression check |
| Cross-layer PR | You (Integration Lead) must approve | Full pipeline green | You reviews all multi-layer changes |
| Hotfix | 1 (any member) | All green | Post-merge review within 24h |
| Docs only | 1 | Lint pass |  |

## 9.5  Code Review SLA

- Standard PR: 24-hour maximum turnaround.

- Hotfix PR: 2-hour maximum turnaround.

- Bot pings reviewers at 12h and 20h if no review posted.

- Escalation: If no review at 24h, any other team member may merge after verifying CI passes.

- Sprint blocker rule: If any component is blocking another member's Sprint 3 task, that blocker must be resolved within 4 hours or escalated to a full-team 30-minute live sync.

# 10.  Testing, CI/CD & Release

## 10.1  Test Responsibility Matrix

| Member | Unit Tests | Integration | Contract | E2E | Accessibility |
| --- | --- | --- | --- | --- | --- |
| A (Infra) | Owns (K8s manifests) | Supports | — | — | — |
| B (Backend) | Owns (agents/API) | Owns (cross-system) | Participates (provider) | — | — |
| C (Frontend) | Owns (components) | Participates | Participates (consumer) | — | Owns |
| You (NLP/Int) | Owns (NLP chain) | Owns (all layers) | Owns (orchestration) | Owns | Enforces CI |
| User / PM | — | — | — | UAT | Manual review |

## 10.2  CI Pipeline Stages

| Stage | What Runs | Owner | Gate For |
| --- | --- | --- | --- |
| 1. lint | ESLint, Prettier, OpenAPI validation | All | PR merge |
| 2. unit-test | pytest (backend + NLP), Vitest (frontend) | B + C + You | PR merge |
| 3. build | TypeScript compile, Docker image builds | B + C | PR merge |
| 4. contract-test | Pact verification (consumer + provider) | You (orchestrates) | PR merge (API/frontend) |
| 5. integration-test | API + DB integration, component integration | B + You | Staging deploy |
| 6. e2e-test | Playwright vs mock + real backend | You | Staging deploy |
| 7. a11y-test | axe-core on Storybook build, Lighthouse CI | C + You | Production deploy |
| 8. deploy-staging | Auto-deploy on merge to main | A + You | Auto (no gate) |
| 9. deploy-prod | Manual gate — requires user sign-off | You + A | User approval + 2 approvals |

## 10.3  Coverage Targets

| Layer | Target | Exception Process |
| --- | --- | --- |
| Backend unit (agents + API) | ≥80% | You approval + ticket to backfill within 1 sprint |
| Frontend component | ≥75% | You approval + ticket to backfill within 1 sprint |
| Integration / Contract | 100% of defined contracts | No exceptions |
| E2E (critical flows) | 100% of defined flows | No exceptions |

## 10.4  Feature Flags & Canary Rollout

- All new features must be behind a feature flag (LaunchDarkly or Unleash).

- Gradual rollout sequence: 5% → 25% → 50% → 100% over 24–48 hours.

- Auto-rollback trigger: if error rate increases >0.5% or latency increases >20%, roll back immediately.

- Rollback window: 30 minutes post-deployment. After 30 minutes, a new release is required to fix issues.

# 11.  Checklists

## 11.1  PR Checklist

- ☐  Code follows style guide (ESLint/Prettier pass, zero warnings)

- ☐  Unit tests added/updated and passing

- ☐  Integration tests passing (if applicable)

- ☐  OpenAPI spec updated and validated (swagger-cli validate) — if API changed

- ☐  incident.schema.json updated with #schema-change tag — if schema changed

- ☐  Storybook stories added/updated — if UI changed

- ☐  Accessibility audit passed (axe-core zero violations)

- ☐  Feature flag implemented — if new feature

- ☐  Database migration included and tested — if Neo4j schema changed

- ☐  No secrets, kubeconfigs, or .env files committed

- ☐  All Redis XADD calls include MAXLEN 1000

- ☐  Documentation / README updated if behaviour changed

## 11.2  Merge Checklist

- ☐  PR approved by required reviewers (see §9.4 Merge Policies)

- ☐  All CI checks green (lint → unit → build → contract)

- ☐  Contract tests pass — if API or frontend data layer changed

- ☐  Branch is up to date with main (rebased, not merged)

- ☐  Commit messages follow Conventional Commits format

- ☐  Cross-layer PR approved by Integration Lead (You)

## 11.3  Release to Production Checklist

- ☐  Version bumped in package.json and CHANGELOG.md

- ☐  All E2E tests pass against staging

- ☐  Full 5-minute demo dry-run completed without errors

- ☐  User acceptance testing (UAT) completed and signed off

- ☐  Feature flags configured for gradual production rollout

- ☐  Database/Neo4j schema migrations are backward-compatible (or downtime scheduled)

- ☐  Rollback plan documented and tested

- ☐  Monitoring dashboards reviewed (error rates, latency, Redis stream depth)

- ☐  Release notes published and communicated to team

- ☐  Ollama/Mistral health verified: GET /health/llm returns available: true

# 12.  Escalation & Conflict Resolution

When two members disagree on an interface design, the Integration Lead (You) makes the final call. When the dispute is within a single layer, the layer owner decides. When the dispute is about performance or resource budgets, Member A (Infra) has final say.

| Situation | Decision Maker | SLA |
| --- | --- | --- |
| Cross-layer interface disagreement | You (Integration Lead) | 24h decision deadline |
| Single-layer design dispute | Layer owner (A/B/C) | 24h decision deadline |
| Performance / resource budget dispute | Member A (Infrastructure) | 24h decision deadline |
| Sprint blocker between members | Escalate to full-team live sync | 4-hour resolution or sync called |
| PR with failing CI blocked > 24h | Any team member may merge after verifying CI | 24h |

This document is owned by the Integration Lead (You) and must be updated at the end of each sprint.

Confidential — ORCA Team Internal  |  v2.0  |  Sprint 3, 2026